# NEXUS Enhancement Plan

Comprehensive Review & Feature Roadmap

NVLabs Development

July 26, 2026

Table of Contents

# NEXUS Enhancement Plan

## Executive Summary

This document presents a comprehensive review of the NEXUS frontend application — an agentless Windows Server management platform built with React 19, TanStack Router, and the Horizon UI theme system. After reviewing every route, component, and API integration across the codebase, this plan identifies critical bugs, non-functional features, pages using mock data instead of real APIs, and enhancement opportunities for each page.

The findings are organized into four priority tiers: P0 (Critical Fixes) for broken functionality, P1 (High) for missing real API integrations, P2 (Medium) for feature gaps and enhancements, and P3 (Low) for polish and quality-of-life improvements.

## Section 1: Critical Bugs & Non-Functional Features (P0)

These are features that exist in the UI but are broken, use mock data, or have code that silently fails. Users will encounter these issues immediately.

### 1.1 Pages Using Mock Data (No Real API)

Six pages import from @/api/mock instead of @/api/client, meaning they display fabricated data and no actions persist to the server.

Firewall (firewall.tsx)

- Imports getFirewallRules and toggleFirewallRule from @/api/mock

- Firewall profiles (Domain, Private, Public) are hardcoded as “On / Enabled” — never fetched from server

- Toggling a rule calls the mock function which does nothing (just awaits a delay)

- The “Security” tab filters to zero results and shows an empty table

- Fix: Add real API endpoints in client.ts (e.g., getFirewallRulesClient, toggleFirewallRuleClient, getFirewallProfilesClient) and replace all mock imports. Fetch profile states from the server. Add functionality to the Security tab or remove it.

Events (events.tsx)

- Imports getEvents from @/api/mock — all event log data is randomly generated

- The UI itself is well-built (log selection, level filters, search, CSV export, auto-refresh) but operates on fake data

- Fix: Add getEventsClient(serverId, log, limit) to client.ts and replace the mock import. The rest of the UI can remain as-is.

Virtual Machines (vms.tsx)

- Imports getVMs and controlVM from @/api/mock

- VM actions (start/stop/pause/checkpoint) call the mock which does nothing — state is updated optimistically in local state only

- The “Connect” button has an empty onClick handler: () => {}

- Fix: Add Hyper-V VM API endpoints in client.ts. Wire the Connect button to launch a console connection (e.g., vmconnect.exe protocol handler or RDP to VM).

Devices (devices.tsx)

- Imports getDevices from @/api/mock

- Entirely read-only with hardcoded device data

- Fix: Add a getDevicesClient(serverId) function to client.ts. Consider adding device actions (enable/disable, update driver, scan for hardware changes).

Virtual Switches (vswitches.tsx)

- Imports getVirtualSwitches from @/api/mock

- “Rename” and “Delete” buttons exist but have no onClick handlers at all

- Fix: Add real API endpoints. Wire Rename/Delete buttons with confirmation dialogs and real API calls. Add a “Create Virtual Switch” button.

Storage Replica (storage-replica.tsx)

- Imports getReplicaPartnerships from @/api/mock

- “Swap Direction” and “Failover” buttons exist but have no onClick handlers

- Fix: Add real API endpoints. Wire buttons with confirmation modals and real API calls. Add “Create Partnership” functionality.

### 1.2 Broken API Calls

Security Center (security.tsx)

- Uses hardcoded fetch('/api/servers/${server}/security') without the getApiUrl() helper — this will fail when the backend URL is configured to anything other than the default

- The failed logins hourly chart uses Math.random() to distribute data across 24 hours — the chart shows random fake data even when the aggregate failedLogins24h number is real

- Imports getEvents from @/api/mock but doesn’t actually use it (dead import)

- Fix: Replace hardcoded fetch with getApiUrl('/servers/${server}/security'). Add proper hourly breakdown data from the API instead of random distribution. Remove the dead mock import.

Plugin Runner (plugin.$id.tsx)

- Uses hardcoded fetch('/api/plugins') and fetch('/api/plugins/${id}/jobs') without getApiUrl() — breaks with custom backend URLs

- Missing auth token headers on all fetch calls (other pages use the global interceptor, but these raw fetches bypass it)

- Fix: Use getApiUrl() for all API calls. Add proper Authorization headers or switch to the API client functions.

### 1.3 Broken UI Interactions

Dashboard (index.tsx)

- The “Restart Services” QuickAction has NO onClick handler — clicking it does nothing

- Quick Actions for “Remote Desktop” and “Event Viewer” route to /server/$serverId/... which is a non-existent route pattern — navigation fails silently

- Fix: Add onClick handler for Restart Services (navigate to services page or trigger a restart action). Fix routes to use existing paths (/remote-desktop, /events).

Servers (servers.tsx)

- OS filter checkboxes use defaultChecked but the onChange handler is not wired to the existing toggleOs function — the checkboxes appear interactive but filtering never activates

- Fix: Add onChange={() => toggleOs("Windows Server 2022")} (etc.) to each checkbox.

### 1.4 Inconsistent Error Handling

Multiple pages use alert() for error feedback instead of the Sonner toast system used everywhere else:

- Apps (apps.tsx): Uses alert() for uninstall and install feedback

- Tasks (tasks.tsx): Uses alert("Failed to start task.")

- Updates (updates.tsx): Uses alert("Failed to check for updates") and alert("Failed to start installation.")

- Fix: Replace all alert() calls with toast.error() or toast.success() from Sonner for consistency.

## Section 2: Read-Only Pages That Need CRUD (P1)

Several pages fetch and display data but offer no way to create, edit, or delete items — a significant functionality gap for a management platform.

### 2.1 Certificates (certificates.tsx)

Current state: Certificate viewer with store tabs (My, Root, CA), search, sort, detail panel. Uses real API.

Missing features:

- Import certificate (PFX/PEM upload with password prompt)

- Export certificate (download PFX/CER)

- Delete certificate with confirmation dialog

- Renew certificate / request new certificate

- Certificate expiry warnings (highlight certs expiring within 30/60/90 days)

- Bulk operations (export all, delete selected)

### 2.2 Users & Groups (users.tsx)

Current state: Read-only viewer of local users and groups with tabs, search, sort. Uses real API.

Missing features:

- Create new local user (name, password, group membership)

- Edit user properties (rename, change password, enable/disable, set password-never-expires)

- Delete user with confirmation

- Add/remove users from groups

- Create new local group

- Delete group with confirmation

- Reset password action

- Account lockout status and unlock action

### 2.3 Registry Editor (registry.tsx)

Current state: Read-only registry tree browser with value display and search. Uses real API.

Missing features:

- Create new registry key

- Create new registry value (all types: REG_SZ, REG_DWORD, REG_BINARY, REG_MULTI_SZ, REG_EXPAND_SZ, REG_QWORD)

- Edit existing registry value (inline or modal editor)

- Delete registry key/value with confirmation

- Rename registry key/value

- Export registry branch (.reg file)

- Import .reg file

- Favorites/bookmarks for frequently accessed paths

- Copy key path to clipboard

### 2.4 Scheduled Tasks (tasks.tsx)

Current state: Task viewer with library tree, task detail, run now. Uses real API.

Missing features:

- Create new scheduled task (trigger type, action, schedule configuration)

- Edit existing task properties

- Delete task with confirmation

- Enable/disable task toggle

- Task history/last run log viewer

- Export task definition (XML)

- Duplicate task functionality

- Bulk operations (enable/disable/delete multiple)

## Section 3: Per-Page Enhancement Opportunities (P2)

### 3.1 Dashboard (index.tsx)

Current enhancements:

- The topology SVG visualization is static — add interactive node clicking to navigate to server detail

- Add a “System Health Score” aggregate metric card

- Add at-a-glance charts: fleet-wide CPU/Memory/Disk averages (mini sparklines)

- Add “Recent Activity” feed showing last 10 actions taken across all servers

- Add configurable widget layout (drag-and-drop dashboard customization)

- Add server grouping by site/role in the topology view

- Add a “Pending Updates” count badge

- Add certificate expiry countdown if any certs expire within 30 days

- Fix the notification stream to use SignalR real-time push instead of polling

### 3.2 Servers (servers.tsx)

Current enhancements:

- Add bulk operations: restart multiple, shutdown multiple, run script on selected

- Add server health history sparklines in the table

- Add “last contacted” timestamp per server

- Add server tags/labels for custom grouping

- Add import servers from CSV/AD discovery

- Add server detail page (/servers/$serverId) with full metrics, installed roles, certificates, recent events

- Add column visibility toggles

- Add saved filter presets

- Add pagination for large fleets (currently loads all servers at once)

- Wire the existing OS filter checkboxes (currently broken — see P0)

### 3.3 Performance (performance.tsx)

Current enhancements:

- Add customizable time range selector (last 1h, 6h, 24h, 7d, 30d)

- Add metric comparison mode (overlay two servers’ metrics)

- Add threshold lines on charts (e.g., red line at 90% CPU)

- Add alert history overlay (show when alerts fired)

- Add GPU metrics for servers with GPU workloads

- Add performance baseline comparison (current vs. 7-day average)

- Add export chart data to CSV

- Add full-screen chart mode for presentations

- Add temperature/hardware health metrics

### 3.4 Processes (processes.tsx)

Current enhancements:

- Add process tree view (parent-child hierarchy)

- Add CPU/Memory history chart for selected process

- Add “End Process Tree” option (kill parent and all children)

- Add process priority change (set priority class)

- Add process affinity setting (CPU core assignment)

- Add process dump creation (for debugging)

- Add “Find in Services” link for service-backed processes

- Add module/DLL list for selected process

### 3.5 Services (services.tsx)

Current enhancements:

- Add service dependency visualization (tree/graph of dependent services)

- Add “Change Startup Type” action (Automatic, Manual, Disabled, Delayed Start)

- Add service recovery options configuration

- Add service log-on-as account change

- Add bulk operations (start/stop/restart multiple selected services)

- Add service status history timeline

- Add “Export Services List” to CSV

- Add service health monitoring with custom alerts

### 3.6 Files (files.tsx)

Current enhancements:

- Add drag-and-drop file upload support

- Add file/folder permissions viewer (ACL display)

- Add file/folder properties dialog (size, dates, attributes, owner)

- Add multi-file selection with shift/ctrl-click

- Add file preview for common types (text, images, logs)

- Add file sharing link generation

- Add recycle bin / recently deleted files view

- Add file search within current directory (recursive option)

- Add zip/unzip operations

- Add cut/paste (move) via keyboard shortcuts

- Add file size column with sortable column headers

- Add “Open in PowerShell” context action for directories

### 3.7 Storage (storage.tsx)

Current enhancements:

- Add volume creation/deletion

- Add disk initialization for new disks

- Add partition resizing

- Add storage pool management (Storage Spaces)

- Add iSCSI target/initiator configuration

- Add SMART health data for physical disks

- Add storage alerts (disk space thresholds)

- Add “Clean Disk” wizard (temp files, Windows Update cleanup)

- Add disk benchmark/speed test

### 3.8 Networks (networks.tsx)

Current enhancements:

- Add NIC Teaming configuration

- Add static IP configuration (change IP, subnet, gateway, DNS)

- Add VLAN tagging configuration

- Add network bandwidth monitoring charts (real-time throughput)

- Add ping/traceroute tools from the UI

- Add DNS configuration management

- Add network connection quality indicator (latency, packet loss)

- Add Wake-on-LAN capability

- Add QoS policy management

### 3.9 Apps (apps.tsx)

Current enhancements:

- Replace alert() calls with Sonner toasts (see P0)

- Add “Repair” option for installed applications

- Add application update checker (compare installed vs. latest versions)

- Add application dependency checker

- Add silent install parameter templates

- Add application deployment history/log

- Add app category/tag filtering

- Add bulk uninstall with confirmation

### 3.10 Updates (updates.tsx)

Current enhancements:

- Add update history tab (previously installed updates)

- Add WSUS/SCCM integration status indicator

- Add update scheduling (install during maintenance window)

- Add update rollback capability

- Add “Hide Update” option for updates to skip

- Add reboot-required indicator with scheduled reboot option

- Add update compliance report (across fleet)

- Add KB article links for each update

### 3.11 Roles & Features (roles.tsx)

Current enhancements:

- Add role dependency warnings before uninstall

- Add “Install with sub-features” checkbox tree

- Add role configuration wizards (e.g., after installing IIS, offer to configure sites)

- Add role status health checks

- Add comparison view (roles across multiple servers)

### 3.12 PowerShell (powershell.tsx)

Current enhancements:

- Add command history with search (persisted across sessions)

- Add script library sidebar (saved scripts/snippets)

- Add script editor with syntax highlighting (larger editing pane)

- Add “Run on multiple servers” mode (parallel execution with split output)

- Add command autocomplete/IntelliSense

- Add session recording/playback

- Add output export (save terminal output to file)

- Add split-pane view for multiple simultaneous sessions

### 3.13 Remote Desktop (remote-desktop.tsx)

Current enhancements:

- Add active RDP session monitoring (who is currently connected)

- Add session disconnect/logoff remote users

- Add RDP session shadowing (view another admin’s session)

- Add connection health indicator (latency/bandwidth)

- Add “Quick Connect” from server list page (one-click RDP)

- Add saved credentials management

- Add connection group profiles (connect to multiple servers at once)

### 3.14 Plugins (plugins.tsx)

Current enhancements:

- Add plugin marketplace/repository browser

- Add plugin versioning and update notifications

- Add plugin dependency management

- Add plugin execution history/audit log

- Add plugin scheduling (run on a cron schedule)

- Add plugin parameter configuration UI (dynamic form from plugin metadata)

- Add plugin output archiving and search

### 3.15 Settings (settings.tsx)

Current state: The settings page is essentially a hollow shell — GlobalSettingsPage immediately returns <HorizonSettings />. The file defines SECTIONS array (General, Appearance, Security & Access, Monitoring & Alerts, Data & Maintenance, Extensions, Testing & Diagnostics, Backend Logs) and a full AppSettings interface, but none of it is used.

Required work:

- Build out the full settings UI for non-Horizon themes (currently only Horizon has a settings page)

- Implement all defined sections: General (language, landing page, refresh interval), Appearance (theme picker, UI density, animations), Security & Access (AD sync interval, session timeout, MFA toggle), Monitoring & Alerts (CPU/RAM alert thresholds, notification email, webhook URL), Data & Maintenance (telemetry retention, log level), Extensions (plugin categories), Testing & Diagnostics (test notifications, test connectivity), Backend Logs viewer

- Add “Reset to Defaults” button

- Add settings import/export (JSON backup)

- Add user management (create app-level users with roles)

- Add audit log viewer (who changed what setting and when)

### 3.16 SharePoint Setup (sharepoint-setup.tsx)

Current state: This is a specialized plugin page with a multi-step wizard for deploying SharePoint (SPSE, 2019, 2016) including SQL Server configuration. Uses real API with job polling.

Enhancement opportunities:

- Add pre-requisite checker (validate server readiness before deployment)

- Add deployment templates (save/load common configurations)

- Add rollback/cleanup action if deployment fails

- Add deployment timeline visualization (Gantt-like view of steps)

- Add estimated time remaining based on progress

- Add email notification when deployment completes

- Improve the terminal output panel styling to match the Horizon theme

## Section 4: Cross-Cutting Improvements (P2-P3)

### 4.1 Architecture & Code Quality

- Eliminate all mock imports: The @/api/mock module should eventually be removed entirely once all pages use real API endpoints. Currently 6 pages still depend on it.

- Standardize API calls: Some pages use raw fetch() with manual auth headers (security.tsx, plugin.$id.tsx, sharepoint-setup.tsx) while others use the centralized client.ts functions. All API calls should go through client.ts for consistent auth, error handling, and base URL resolution.

- Add TanStack Query everywhere: Currently only some pages use React Query. Converting all pages to use useQuery/useMutation would add automatic caching, deduplication, background refetch, and loading/error states.

- Add error boundaries per page: Currently errors in one page can crash the entire app. Each route should have its own error boundary.

- Type safety: Some pages use any types (e.g., disksByServer in sharepoint-setup.tsx). Replace with proper types.

### 4.2 Missing Global Features

- Server context / global server selector: Many pages have their own ServerSelector that resets when navigating between pages. Add a global server context so the selected server persists across navigation.

- Breadcrumb navigation: Add breadcrumbs to all pages showing the navigation path.

- Global search / command palette: Add a Ctrl+K or Cmd+K command palette for quick navigation to any page, server, or action.

- Keyboard shortcuts: Add keyboard shortcuts for common actions (e.g., Ctrl+P for PowerShell, Ctrl+S for servers).

- Multi-server comparison view: Add ability to compare metrics across multiple servers side by side.

- Audit log: Add a centralized audit log page showing all management actions taken through NEXUS (who did what, when, on which server).

- Backup/restore configuration: Add ability to backup and restore NEXUS app configuration.

- Dark/Light mode per-page override: Allow theme switching without navigating to settings.

- Responsive design: Several pages use fixed grid layouts (e.g., grid-cols-3, grid-cols-[260px_1fr_320px]) that break on smaller screens. Add responsive breakpoints.

- Accessibility: Add ARIA labels, keyboard navigation, and focus management throughout.

- Internationalization (i18n): Settings already has a language field — build out the i18n infrastructure to support multiple languages.

- Offline mode improvements: The app detects backend offline status but many pages don’t gracefully handle the offline state — they show empty tables or errors instead of cached data.

### 4.3 Notification System

- Complete the SignalR real-time notification integration (infrastructure exists in __root.tsx but is incomplete)

- Add notification categories and filtering

- Add notification preferences (which events to notify about)

- Add notification sound/desktop notification support

- Add notification history page with search and filters

- Add webhook/email notification forwarding

### 4.4 Reporting & Export

- Add a “Reports” page with pre-built report templates (server inventory, security posture, update compliance, storage utilization)

- Add scheduled report generation and email delivery

- Standardize CSV/PDF export across all data tables (currently only Events and Apps have export)

- Add chart export as PNG/SVG

### 4.5 Theme System

- The Horizon theme has dedicated page variants for Dashboard, Servers, Login, PowerShell, Plugins, Plugin Runner, and Settings — but all other pages (20+) fall through to the default theme styling

- Add Horizon-specific variants for the remaining pages, or ensure the default styling is fully compatible with the Horizon color scheme

- Add theme preview in settings

- Add custom theme builder (user-configurable colors)

## Section 5: New Page Suggestions (P3)

### 5.1 Active Directory Management

- Domain controller health dashboard

- User/group management (AD-level, not just local)

- Group Policy viewer/editor

- DNS zone management

- DHCP scope management

- Trust relationship viewer

- Replication status monitor

### 5.2 IIS Web Server Management

- Site/application pool management

- Binding configuration

- SSL certificate assignment

- Access logs viewer

- Application recycling

### 5.3 Backup Management

- Windows Server Backup status

- Backup schedule configuration

- Backup history and restore points

- Backup verification/test restore

### 5.4 Print Server Management

- Printer queue management

- Print job monitoring

- Printer driver management

- Printer sharing configuration

### 5.5 Cluster Management

- Failover cluster node status

- Cluster resource management

- Cluster shared volume monitoring

- Cluster event viewer

### 5.6 Fleet Overview / Map View

- Geographic or logical map of all managed servers

- Health heatmap visualization

- Aggregate fleet metrics (total CPU, memory, storage across all servers)

- Capacity planning projections

## Section 6: Implementation Priority Matrix

### Immediate (Sprint 1-2): P0 Critical Fixes

- Fix dashboard QuickAction broken routes and missing onClick handlers

- Fix servers page OS filter checkboxes not wired to toggleOs function

- Replace all alert() calls with Sonner toast() across apps, tasks, updates pages

- Fix security page hardcoded fetch URL to use getApiUrl()

- Fix plugin runner page hardcoded fetch URLs and missing auth headers

- Remove dead mock import from security page

### Short-term (Sprint 3-5): P1 Real API Integration

- Add real API endpoints for Firewall and replace mock imports

- Add real API endpoints for Events and replace mock imports

- Add real API endpoints for VMs (Hyper-V) and replace mock imports

- Add real API endpoints for Devices and replace mock imports

- Add real API endpoints for Virtual Switches and replace mock imports

- Add real API endpoints for Storage Replica and replace mock imports

- Wire all non-functional buttons (VM Connect, vSwitch Rename/Delete, Replica Swap/Failover)

### Medium-term (Sprint 6-10): P2 Feature Gaps

- Add CRUD operations to Certificates page

- Add CRUD operations to Users & Groups page

- Add CRUD operations to Registry Editor

- Add CRUD operations to Scheduled Tasks

- Add global server context (persist selected server across pages)

- Add global search / command palette

- Build out full Settings page for non-Horizon themes

- Standardize all API calls through client.ts

- Add responsive design breakpoints

### Long-term (Sprint 11+): P3 New Features & Pages

- Add Active Directory management page

- Add IIS management page

- Add Backup management page

- Add Fleet Overview / Map page

- Add Reports page with export

- Add command palette and keyboard shortcuts

- Complete i18n infrastructure

- Add Horizon theme variants for remaining pages

## Appendix A: Mock Data Dependency Map

| Page | Mock Functions Used | Real API Equivalent Needed |
| --- | --- | --- |
| firewall.tsx | getFirewallRules, toggleFirewallRule | getFirewallRulesClient, toggleFirewallRuleClient |
| events.tsx | getEvents | getEventsClient |
| vms.tsx | getVMs, controlVM | getVMsClient, controlVMClient |
| devices.tsx | getDevices | getDevicesClient |
| vswitches.tsx | getVirtualSwitches | getVirtualSwitchesClient |
| storage-replica.tsx | getReplicaPartnerships | getReplicaPartnershipsClient |
| security.tsx | getEvents (imported but unused) | Remove import |

## Appendix B: Files Reviewed

All 28 route files in src/Nexus.Frontend/src/routes/, the API client (src/api/client.ts), the mock API module (src/api/mock.ts), the root layout (__root.tsx), all 8 Horizon theme page variants, and the package.json were reviewed for this plan.